Week 3    Group 1

Chenyi Zhuang | Project Manager

- Done: Led the team through the M2 discussion to distill the final core "How Might We (HMW)" statement.

- Doing: Drafting the Project Brief (2-page Word doc), controlling the overall format and content direction.

- To Do: Submit the Project Brief to LMO Turnitin before this Friday (March 27, 23:59). Ensure all members have joined the collaboration channels.

Jinkun Zhou | UX/UI Designer

- Done: Completed personal 3-screen wireframe sketches.

- Doing: Collecting the sketches from all 7 members, extracting the best elements, and combining them into one final team Wireframe.

- To Do: Photograph the final team wireframe and upload it to the Dev Log; ensure the UI logic is intuitive for users.

Hengyu Wan | Tech Lead

- Done: Assessed the technical feasibility of the project, ensuring a working prototype can be delivered in 8 weeks.

- Doing: Drawing the Architecture Sketch (Frontend -> Logic -> Data).

- To Do: Create the GitHub (or Gitee) repository and add everyone as collaborators; sync the repo link and architecture photo to the Dev Log.

Zihang Zeng | User Researcher

- Done: Assisted in defining the specific "Target Users" persona in the Project Brief.

- Doing: Planning the Problem Validation approach (preparing interview questions).

- To Do: Before Friday, interview 2–3 real potential users, record their pain points (focusing on past experiences, not future hypotheticals), and sync the feedback with the team.

Tianze Xu | Dev Log Owner

- Done: Successfully created the Dev Log Word document on XJTLU SharePoint.

- Doing: Inputting all team members' details, setting up sharing permissions, and recording this week's "Key decision."

- To Do: Compile this week's photos and individual contributions, finalize the Week 3 log entry, and send the share link to the Pathfinder.

Yancheng Li | Product Strategist

- Done: Completed the Mission 3 Gallery Walk, leaving constructive feedback for other teams.

- Doing: Conducting a Stress Test on your own project, using AI to analyze potential risks and failure points.

- To Do: Write the Success Metrics section in the Project Brief, ensuring the metrics are specific and measurable.

Chengren Pang | Business Analyst / Hardware Coordinator

- Done: Confirmed the project scope meets course requirements (non-profit, no ethical risks, etc.).

- Doing: Writing the Problem & Solution sections of the Project Brief, ensuring the pain point is described accurately without mentioning the product.

- To Do: (If an IoT project) Submit the Hardware Request; (If a software/App project) Complete Path C (Competitive Benchmark) by finding 3-5 user complaints about similar products online.